Master Informatique	Université de Nantes 2021/22

Weekly Debrief
Capstone

Groupe ALMA	Guérin.A, Rozen.A, Gicquel.A, Rocheteau.N

Report of 8/10
Debrief meeting with Pascal:
Capstone case study: Mario Kart.
Purpose of the capstone:	- scaling up communication
- use of Broadcast, and MQTT server
Tools:	- MQTT Server
- Lejos/EV3 Dev
- Android Studio
- Trello
- Gitlab
MQTT Server: - using a virtual machine
- server based on a channel system (individual/collective);
- different case study requests:
- Great start!
- Speed limitation
- etc.
Project bonus:	- extension of primitives to Broadcast
- Visualization of global states (Stroke position)
Definition of the first 2 sprints:
Sprint 1: until 22 October
MQTT Server Installation
Communication with a PC, EV3 and smartphone client
Sprint 2: until 12 November
Implement case study/ UML modeling
Component
Communication

Report of 15/10

Tasks performed during the week:
- Preparation for SSH access for the virtual machine
- Mosquitto Installation for MQTT Server
- First communication with the MQTT server with a PC